# Project Charter – Real Housewives of Beverly Pills

| Project Title: Not Generic Pharmacy Database |  |  |  |
| --- | --- | --- | --- |
| Project Start Date: 5/13/2024 |  | Projected Finish Date: 6/11/2024 |  |
| Business Need: The Pharmacy needs a database that tracks orders, patients, inventory, payment, costs, and insurance providers so that they can maintain profitable inventory levels, maintain patient records, and ensure payment. |  |  |  |
| Project Scope: The project will include insurance companies, drugs, drug inventory, customers, and insurance companies. Additional store inventory, tracking invoices and payments by vendors, and operational employee management are out of scope. |  |  |  |
| Project Goal: Create a database that manages the pharmacy business for inventory, orders, payment, and patients. |  |  |  |
| Risks and Issues: Sensitive information (HIPAA), multiple codes for drugs and patients, large scope, incorrectly coded drugs, incorrect insurance information, wrong dosage. |  |  |  |
| Assumptions: The pharmacy would use this to track inventory, patient activity, and revenue. We would be able to get data that would be frequently updated and maintained. |  |  |  |
| Project Team Roles and Responsibilities |  |  |  |
| Name | Role (Project Manager, Technical Advisor, Team Member, etc.) |  | Responsibilities |
| Jessica Krumm | Data Governance Manager |  | Strategize database requirements, application layout, and assist project manager and technical advisor when necessary. |
| Erika Haase | Project Manager |  | Assist with technical needs, timelines, and application needs. |
| Daylin Hernandez | Subject Matter Expert |  | Advises on uses of the system and data requirements. Checks functionality requirements and analyses data to recommend business uses. |
| Noor Adnan Aljiboury | Technical Advisor |  | Oversees technical aspects in the project, helps troubleshoot and debug as well as checking for functionality. |
| Comments: We have completed most steps for the conceptual model. We have identified the problem: inventory and revenue tracking. The formally defined problem is The data requirements are: Insurance information should contain copay information, insurance types, and company names. The insurance type should be restricted to predetermined categories. Drug information should be included, such as name, code, type, dosage, quantity, pricing, and uses. Inventory should contain product expiration, availability, and quantity on hand. Pharmacy should include name of the pharmacy, accepted insurance providers, location number, and specialized treatment information. There should be patient information such as insurance, DOB, email, and phone number. There should be recorded order information that includes the order number, date filled, insurance used (if any), cost, drug code, and the next available date the prescription can be filled. *Please see word document for specifics |  |  |  |